# Resident Reports and Incident Cases

Phased implementation plan for a verifiable, privacy-aware operational workflow

| Document control | Value |
| --- | --- |
| Recommendation | Approve a phased redesign with the guardrails in this plan; do not ship it as a simple status rename or a big-bang migration. |
| Prepared for | DisasterLink capstone team, product owner, BDRRMO/MDRRMO stakeholders, LGU privacy and operations reviewers |
| Repository snapshot | Working tree reviewed on 14 September 2026; includes uncommitted local changes. |
| Scope | Architecture, workflow, privacy, security, rollout, and verification planning. No application code changed. |
| Confidence | High for repository findings; medium-high for target design pending local LGU SOP and DPO validation. |

DECISION IN ONE SENTENCE Separate the resident submission from the managed incident, preserve evidence provenance, allow provisional response when risk warrants it, and make every consequential transition auditable and role-scoped.

Design preset: standard_business_brief | Header pattern: memo_masthead | Version 1.0

# Contents

Contents	2

1. Executive decision and boundaries	3

2. Target operating model	3

2.1 Lifecycle	3

2.2 Review decision policy	4

2.3 Separate status dimensions	4

2.4 Evidence hierarchy and remote review	5

3. Target domain and data model	5

3.1 Database invariants	6

4. Roles, visibility, and authorization	6

5. Application modules and change map	7

5.1 Navigation recommendation	8

6. Delivery roadmap and phase gates	8

7. Migration and cutover strategy	9

7.1 Legacy data mapping	9

8. Verification and test strategy	9

8.1 Critical acceptance scenarios	10

9. Privacy, security, and data governance	11

10. Operational queues, analytics, and notifications	11

10.1 Needs Action / My Work	11

10.2 Resident/public event mapping	12

10.3 Management measures	12

11. Principal risks and mitigations	12

12. Decisions required before development	13

13. Definition of done for the redesign	13

Appendix A. Source basis	14

Appendix B. Repository implementation anchors	15

# 1. Executive decision and boundaries

Recommendation: implement the proposal, with defined corrections and a staged migration. The current application uses one report record and one four-value status to represent citizen evidence, verification, escalation, response, resolution, maps, and executive analytics. That model cannot safely express duplicate reports, provisional assessment, office accountability, support acknowledgement, or separate public truth. The change is therefore a domain redesign.

Approve now: Report/Incident separation, Pending Review, remote evidence review, optional and audited contact, explicit review decisions, provisional incidents, orthogonal incident states, lead and owner, support acknowledgement, actions/units, timeline, closure, role-specific maps, Mayor read-only controls, and preservation of the resident offline queue.

Approve with modification: manually recorded phone outcomes; human-approved duplicate linking; community confirmations as supporting evidence only; public location precision by incident sensitivity; and Lead Office as an application accountability field, not a replacement for the formal Incident Commander or Unified Command.

Defer: a public pending-report layer, automated risk scoring, machine-learning deduplication, official offline workflows, and full dispatch features such as live responder GPS, routing, ETA, rosters, and fleet management.

NON-NEGOTIABLE Do not transform each new resident report into a confirmed incident. Do not expose full reporter contact data in ordinary reads. Do not make public-map safety depend on a client-side status filter.

# 2. Target operating model

## 2.1 Lifecycle

| Stage | System object | Primary decision or action | Public meaning |
| --- | --- | --- | --- |
| Submission | Resident Report | Persist evidence and mark Pending Review | Submitted / Awaiting review |
| Remote review | Report Review | Verify new; link existing; assess; could not confirm; reject | Under Review |
| Assessment | Provisional Incident Case | Assign site assessment or urgent response while verification remains Pending | Being assessed for reporter; not a confirmed public incident |
| Confirmation | Incident Case | Set verification Confirmed and assign Lead Office / Case Owner | Confirmed |
| Operations | Response Actions and Units | Assign, start, update, request support, or transfer lead after acceptance | Response Ongoing when an action/unit exists |
| Closure | Incident Closure | Record action, category, official, time, evidence, and public summary | Resolved |
| Recurrence | Same Incident Case | Reopen only when the same incident genuinely resumes or worsens | Reopened / Response Ongoing |

## 2.2 Review decision policy

| Decision | Use when | Required result |
| --- | --- | --- |
| Verify as New Incident | Evidence reasonably establishes that the event exists. Evidence may be resident media, credible GPS context, corroborating reports, official information, clarification, or a combination. | Create a Confirmed Incident Case and link the report as source evidence. |
| Link to Existing Incident | A managed Incident Case already represents the same event. | Link as corroborating evidence. Preserve the report in the resident history and show that it contributed. |
| Needs Field Assessment | Remote verification is insufficient, but potential harm justifies checking or acting. | Atomically create or link a provisional Incident Case, keep verification Pending, and create an assessment Response Action. |
| Could Not Confirm | Available information remains insufficient and assessment is not warranted or available. | Keep the report and evidence; allow re-review if new information arrives. Do not label the resident dishonest. |
| Reject Report | The submission is outside the incident workflow: test/spam, unrelated, abusive misuse, obvious prank, or clearly established fabrication. | Require a reason code and optional note. Preserve an auditable record; do not hard-delete as the decision mechanism. |

## 2.3 Separate status dimensions

| Dimension | Allowed values | Rule |
| --- | --- | --- |
| Report Review | Pending; Verified; Linked; Assessment Needed; Could Not Confirm; Rejected | Describes the official decision about a submission, not incident operations. |
| Incident Verification | Pending; Confirmed | May remain Pending while assessment or urgent response is in progress. |
| Incident State | Active; Resolved; Reopened | Resolved requires a complete closure record. Reopened retains the same case history. |
| Response | Awaiting Action; Assigned; In Progress; Completed | Assigned or In Progress must be backed by an actual Response Action and responsible office/unit. |
| Support/Transfer request | Awaiting MDRRMO; Accepted; Returned; Clarification Requested | Transfer changes lead only after MDRRMO accepts in the same transaction. |

## 2.4 Evidence hierarchy and remote review

The review screen should present evidence without implying that any single signal is decisive. GPS accuracy is an uncertainty radius, media metadata may be absent or altered, crowd confirmations may be mistaken, and unsuccessful contact is merely one unavailable source. Officials make a reasoned decision and record what evidence was considered.

Resident statement: description, incident type, submission time, device fix time, and current pin.

Location quality: original device coordinates, reported accuracy in meters, current operational pin, and audited adjustment distance.

Media: photos/videos, upload receipt time, capture metadata when available, and file-integrity/validation status.

Corroboration: nearby candidate reports/incidents within configurable type/time/distance windows, presented as suggestions for human review.

Official information: source type, reference or URL, observation time, and official note.

Reporter clarification: optional, purpose-limited, audited, and never mandatory for every report.

# 3. Target domain and data model

Use normalized tables and transactional database functions for consequential workflow changes. Keep the existing reports table as the submission source during migration if that reduces risk, but stop treating it as the Incident Case.

| Entity | Purpose | Minimum fields / constraints |
| --- | --- | --- |
| resident_reports | Source submission and immutable provenance | Reporter; statement; category; device point/fix time/accuracy; submitted time; current review state; idempotency key. Resident may read own report. |
| report_review_decisions | Append-only decision history | Report; reviewer; office snapshot; decision; reason/note; evidence basis; created time. Latest decision drives current projection. |
| incident_cases | Operationally managed event | Case number; type; location; priority; verification; state; response; Lead Office; Case Owner; version; public summary; timestamps. |
| incident_report_links | Many reports supporting one incident | Incident; report; link type; linked by/at; note. Enforce one incident per report for MVP; introduce a split workflow later if one submission covers multiple events. |
| report_contact_attempts | Purpose-limited contact access audit | Official and office snapshot; reason; reveal time; dialer handoff; manually recorded outcome/time/note. Never duplicate the phone number in the log. |
| incident_support_requests | Municipal support or lead transfer handshake | Kind; from/to office; requested capabilities; status; requester; acknowledgement actor/time; reply note. |
| incident_response_actions | Lightweight operational work item | Action type/text; responsible office/unit; assigned by; state; assignment/start/completion times; optional notes. |
| response_units | Small controlled unit catalog | Barangay Response Team; Municipal Rescue Team; Ambulance; Engineering; Evacuation Team; BFP; PNP; Other/External; scope; active flag. |
| incident_timeline_events | Human-readable operational history | Event type; occurred time; actor; public-safe text; internal text; source object. Separate from technical audit logs. |
| incident_closures | Required resolution package | Action taken; resolution category; closing official/time; optional evidence; public summary. One active closure per resolved state. |
| community_confirmations | Non-official corroboration signal | Report; resident; observed time; optional approximate observation point/note; unique resident/report. Never auto-confirms an incident. |
| operational_offices | Stable authorization and accountability scope | Office type; barangay/municipality scope; active flag. Seed the MDRRMO and each participating barangay body after validating official LGU naming. |

## 3.1 Database invariants

Assessment Needed must create or link a provisional Incident Case and create an assessment action in one atomic operation.

Verified, Linked, Assessment Needed, Could Not Confirm, and Rejected decisions require server-derived reviewer identity, office, and time; rejection always requires a reason code.

Confirmed incidents require a confirmation actor/time and at least one linked report or official evidence source.

Response Assigned/In Progress is derived or transactionally synchronized from real actions and assignments; the UI cannot set it as an unsupported label.

Resolved requires a closure record; Reopened requires reason, actor, and time and invalidates the former closure only as the active closure, never its history.

Lead Office changes only through an accepted transfer. Requesting support does not change lead.

Use optimistic version checks and row locks in workflow functions so two officials cannot independently verify and link the same report.

# 4. Roles, visibility, and authorization

| Actor | May see | May do | Must not do |
| --- | --- | --- | --- |
| Resident reporter | Own report immediately, including pending local queue marker; resident-safe incident updates | Submit; retry offline delivery; add clarification/evidence when requested; view contribution history | See other reporters contact data or treat a raw report as an official incident |
| Other residents | Confirmed public Incident markers and public updates; optional moderated Community Reports layer only in a later phase | Comment or submit a structured community confirmation | See raw official notes, exact sensitive locations, or pending claims as established facts |
| BDRRMO / barangay body | Scoped pending reports, evidence, local incidents, prior contacts, local resources | Review; contact with reason; create/link incidents; own/coordinate local cases; actions; request support; request transfer | Read outside scope without an authorized incident/support relationship or bypass MDRRMO acknowledgement |
| MDRRMO | Municipality-wide cases, support/transfer requests, prior contact history, resources | Accept/return/request clarification; support; take lead after accepting transfer; operational contact when necessary | Re-verify every barangay decision by routine or silently seize lead |
| Mayor | Confirmed active incidents, serious priorities, assessment/response counts, support activity, readiness, daily resolutions | Read and navigate distinct filtered decision-support views | Verify reports; reveal/contact reporters; assign response; transfer lead; close incidents; edit evacuation priority |
| System administrator | Technical configuration and audit only as authorized | Manage accounts and controlled catalogs under explicit policy | Act as an operational official merely because of technical privilege |

SECURITY DESIGN Enforce these rules in RLS, grants, and tightly scoped transactional functions. Role-aware screens and client filters are usability controls, not authorization.

# 5. Application modules and change map

| Workstream | Current touchpoints | Planned responsibility |
| --- | --- | --- |
| Report domain | lib/reports.ts; lib/officialReports.ts; create-report and create-official-report functions | Separate submission/read models from review commands; preserve idempotent resident creation; official submissions may create confirmed incidents only under authorized policy. |
| Official review | app/official/[id].tsx; hooks/useOfficialReportDetail.ts | Evidence-first review; candidate matches; decision form; contact reason/outcome; no automatic phone requirement. |
| Incident cases | app/official/incidents.tsx currently represents reports | Incident list/detail, owner, lead, priority, reports/evidence, actions, units, support, timeline, closure, and reopen. |
| Needs Action / My Work | Official dashboards and status cards | Actionable queues: needs review, assessment required, no unit, stale update, support acknowledgement, ready for closure. Status cards become secondary. |
| Maps | lib/reports.ts; lib/mapRolePolicy.ts; resident and official map routes | Separate secure projections for reporter-own pending reports, official triage, confirmed public incidents, and optional community reports. |
| Resident lifecycle | home/feed, contributions panel, report SuccessStep, queue/flush | Submitted -> Under Review -> Being assessed/Confirmed -> Response Ongoing -> Resolved; contextual public updates; retain queue unchanged except mapping to new server objects. |
| Community | comments/replies/report_upvotes and Community screens | Keep discussion separate. Replace report upvote semantics with a real confirmation record; retain normal reactions for announcements. |
| Mayor | MayorDashboard; MayorSituations; official map | Confirmed operational picture, distinct filtered shortcuts, no mutation controls, aggregated pending awareness only. |
| Resources | official Community/Resources switch; resources route; evacuation center policies | Move to More or dedicated Resources destination. MDRRMO controls structure; BDRRMO updates local state, occupancy, and notes; Mayor is read-only. |
| Supabase security | Migrations, views/RPCs, supabase/tests/active_profile_authorization.sql | RLS on every new table; security-invoker views; explicit schema/search_path and execute grants; permission and transition test matrix. |

## 5.1 Navigation recommendation

Preserve a five-destination official shell and separate information architecture: Command, Community, Incidents, Map, More. Place My Work as the primary section of Command, use a dedicated off-tab Reports review route opened from Needs Review, make Incidents represent Incident Cases, and place Resources and Settings under More. Mayor uses the same shell with a read-only Brief/Command experience and role-specific filters.

# 6. Delivery roadmap and phase gates

| Phase | Deliverables | Exit gate |
| --- | --- | --- |
| 0 - Governance and design | Validate LGU terminology/SOP, decision matrix, ownership model, priority rubric, rejection/closure catalogs, retention schedule, privacy impact assessment, public-location policy, wireframes, and migration runbook. | BDRRMO, MDRRMO, product owner, and DPO sign off; unresolved terms are recorded as explicit decisions. |
| 1 - Domain foundation | New tables/enums/indexes; RLS/grants; transactional workflow functions; audit and operational timeline; compatibility views; backfill tooling; concurrency/idempotency safeguards. | Migration rehearsal succeeds on a copy; RLS matrix and state invariants pass; no role gains unintended access. |
| 2 - Remote report review | Official triage queue; evidence panel; GPS quality; media; official sources; candidate matches; optional contact with reason and manual outcome; review decisions. | Scenario UAT passes; every decision is traceable; contact reveal rate and repeated-call controls are observable. |
| 3 - Provisional and confirmed cases | Provisional/confirmed Incident Case, priority, lead, owner, actions, units, timeline, closure, reopen, response status projection. | High-risk assessment can begin with verification Pending; unsupported Response Assigned/In Progress cannot be created. |
| 4 - Municipal coordination | Support/transfer request, MDRRMO acknowledgement, clarification/return, acceptance-driven transfer, prior contact history, BDRRMO-as-support behavior. | Support does not change lead; transfer changes lead exactly once after acceptance; permissions pass both directions. |
| 5 - Resident and map cutover | Simple lifecycle, contextual updates, contribution linking, confirmed-only public map, reporter-own pending marker, official pending layer, notifications, structured community confirmation. | No pending raw report appears on the normal public incident map; offline queue and idempotent retry pass regression tests. |
| 6 - Executive/resources hardening | Mayor dashboards/filters, aggregated pending counts, resource navigation, evacuation permission changes, hidden-setting cleanup, analytics and runbooks. | Mayor has zero operational mutations at DB and UI levels; each shortcut opens a distinct filtered view; DPO/ops release approval. |

Do not estimate calendar duration until Phase 0 decisions, migration volume, available developers, and stakeholder/UAT availability are known. Size each phase after backlog decomposition; use the gates above, not dates alone, to control release.

# 7. Migration and cutover strategy

Create the new domain alongside the old status workflow. Add compatibility projections so current screens can continue while new modules are feature-flagged.

Rehearse deterministic backfill on a production-like snapshot. Record each legacy mapping and exception; never fabricate missing closure or acknowledgement facts.

Dual-read and reconcile first. Introduce dual-write only through a single server transaction or outbox so the old and new models cannot drift silently.

Pilot one or two barangays in shadow mode. Officials make decisions in the new flow while existing production behavior remains the fallback.

Cut over role by role: official review, incident operations, resident/public views, then Mayor analytics. Keep rollback projections until reconciliation is stable.

Retire old status mutations only after event counts, state projections, permissions, queues, maps, and notifications reconcile for an agreed observation period.

## 7.1 Legacy data mapping

| Legacy state | Proposed mapping | Caution |
| --- | --- | --- |
| unverified | Resident Report = Pending Review; no Incident Case | Corrects the current report/incident conflation. |
| verified | Report = Verified; create a Confirmed Incident Case and one source link | Preserve verifier/time. Mark as legacy-migrated; later duplicate consolidation is a reviewed operation, not automatic. |
| escalated | Confirmed Incident; BDRRMO lead; Support Requested = Awaiting MDRRMO unless reliable evidence proves acknowledgement | Do not invent acceptance or transfer. Existing reverified fields may support an explicit migration rule after data profiling. |
| resolved | Confirmed, Resolved Incident with legacy closure marker | Preserve resolver/time/note; flag closure details as legacy-incomplete instead of manufacturing categories/evidence. |
| official-authored active report | Confirmed official Incident Case when author authorization and source provenance are valid | Authorized source can justify initial confirmation, but still requires priority, lead, owner, audit, and later closure. |
| legacy contact reveal | Contact attempt with legacy purpose and outcome = Not Recorded | Do not infer whether a call was placed or answered from a reveal log. |

# 8. Verification and test strategy

Treat the workflow as a safety- and privacy-relevant state machine. Tests must cover database authorization and invariants first, then application behavior. The existing unit suite passing does not validate this future architecture.

| Test layer | Required coverage | Release evidence |
| --- | --- | --- |
| Schema and migration | Fresh install; upgrade from every supported migration point; repeatable backfill; rollback projection; indexes/query plans | Automated migration logs and row-count/checksum reconciliation |
| RLS and grants | Resident own/other; BDRRMO in/out of barangay; MDRRMO municipality; Mayor read-only; inactive accounts; direct table access; function execution | Supabase SQL test matrix with positive and negative assertions |
| State machine | Every valid transition; every forbidden transition; required reasons/closure; transfer acceptance; assessment atomics; reopen | Table-driven database tests and command-level integration tests |
| Concurrency/idempotency | Two reviewers; repeated offline submission; repeated support acceptance; retried closure; duplicate link races | Parallel transaction tests; exactly-once observable results |
| Privacy/contact | Masked default; scoped reveal; mandatory reason; office snapshot; manual outcome; rate limits; prior-history visibility; no phone in analytics/log exports | RLS tests, log inspection, abuse tests, and DPO review |
| Map/public projections | Reporter own pending; official pending; Mayor confirmed focus; other resident confirmed-only; assessment not public-confirmed; sensitive location redaction | Role snapshot tests and end-to-end map fixtures |
| Offline and media | Queue resume/retry; idempotent server creation; partial upload; orphan cleanup; file type/size/duration; lost EXIF; poor accuracy/stale fix | Device/network fault tests and server validation logs |
| Operational UAT | Fire, flood, electrical hazard, low-risk unclear report, duplicate, prank, failed contact, support, transfer, closure, reopen | Signed scenario checklist from BDRRMO/MDRRMO and product owner |

## 8.1 Critical acceptance scenarios

| Scenario | Expected outcome |
| --- | --- |
| Clear flood media + accurate GPS + three matching reports; no call | Reviewer may Verify as New Incident. A confirmed case is created; no contact requirement is triggered. |
| Possible electrical hazard; unclear media; poor GPS; risk high | Needs Field Assessment is preferred. A provisional case and assessment action are created; response may be In Progress while verification remains Pending. |
| Assessment team confirms hazard | Incident Verification becomes Confirmed; timeline records assessment result; public incident projection becomes eligible. |
| Assessment establishes no incident | Assessment closes as Not Confirmed After Assessment; public confirmed marker never appears; report is preserved. |
| Unclear low-risk report + poor GPS + no corroboration + no answer | Could Not Confirm is permitted. No answer is recorded only as a contact outcome, not as proof of falsity. |
| Second resident reports the same flood | Link to Existing Incident; one incident marker shows two community reports; contribution history acknowledges the link. |
| BDRRMO requests municipal rescue vehicle | BDRRMO stays lead; request is Awaiting MDRRMO; MDRRMO may accept/return/request clarification. |
| BDRRMO requests lead transfer | Lead remains BDRRMO until MDRRMO accepts. Acceptance atomically changes lead and records both audit and timeline events. |
| Mayor opens a deep link or calls a mutation RPC | Read is scoped to decision-support data; mutation is denied by database authorization, not merely hidden UI. |
| Resident retries after connectivity loss | One resident report exists because the client submission identifier is idempotent; its pending marker resolves to the server record. |

# 9. Privacy, security, and data governance

Complete a Privacy Impact Assessment before release. Define lawful purpose, privacy notice language, data categories, recipients, retention, deletion/anonymization, and incident-response access.

Keep phone numbers outside ordinary report/detail projections. Reveal only through a scoped function that derives actor and office from the authenticated session, requires a reason, rate-limits abuse, and records access before returning the value.

After opening the dialer, prompt the official to record the result. The mobile application cannot reliably know whether the call connected; represent an unfinished attempt as Outcome Pending/Not Recorded.

Separate public, reporter, official, and executive database views/RPCs. Use security-invoker views or explicit invoker functions; for any security-definer function, fix an empty search path, qualify objects, and restrict execute grants.

Keep raw evidence and exact locations private by default. Apply an incident-type/location-sensitivity rule before publishing a precise point or media.

Use signed, short-lived media access; validate type, size, duration, and ownership server-side; do not trust client MIME, EXIF, or capture timestamps as proof.

Retain technical audit and operational timeline separately. Audit answers who changed or accessed data; timeline answers what happened operationally.

# 10. Operational queues, analytics, and notifications

## 10.1 Needs Action / My Work

Needs review: Pending reports in the official scope, ordered by risk signals and age without pretending to automate the final priority decision.

Assessment required: provisional cases without an assigned assessment action or overdue assessment update.

Awaiting support acknowledgement: requests still awaiting MDRRMO, grouped separately for requester and recipient.

No response unit assigned: active cases whose response state or priority requires an assignment.

Response update needed: active actions past a configurable freshness threshold.

Ready for closure: response complete but closure package missing.

## 10.2 Resident/public event mapping

| Internal event | Resident lifecycle | Context example |
| --- | --- | --- |
| Report created / queued | Submitted | Report submitted; Awaiting review |
| Pending review | Under Review | Being reviewed by Tunghaan BDRRMO |
| Assessment action active | Being assessed | Field assessment underway |
| Incident confirmed | Confirmed | Confirmed by Tunghaan BDRRMO |
| Action assigned or in progress | Response Ongoing | Municipal Rescue Team assigned / Municipal support requested |
| Valid closure | Resolved | Resolved by Tunghaan BDRRMO; public resolution summary |

## 10.3 Management measures

Measure operational health without rewarding premature confirmation or unnecessary phone access.

Median time: submission to first review; review to decision; assessment assignment to result; support request to acknowledgement; confirmation to first response action; response completion to closure.

Quality: percent of active incidents with Lead Office, active Case Owner, fresh update, and assigned action/unit when required; closure completeness; duplicate consolidation ratio.

Privacy: contact reveal rate, repeat-contact rate, missing contact outcomes, out-of-scope access denials, public-location redactions, and access-log review completion.

Do not use answer rate as a verification success KPI and do not reward teams for maximizing rejection or confirmation counts.

# 11. Principal risks and mitigations

| Risk | Impact | Mitigation / owner |
| --- | --- | --- |
| Big-bang rewrite | Operational outage or data inconsistency | Parallel domain, compatibility projections, rehearsal, feature flags, reconciliation, rollback. Engineering lead. |
| Ambiguous LGU authority/terminology | Incorrect roles or conflict with local SOP | Validate BDRRMC/BDRRMO naming, command/transfer, and resource authority with LGU ordinance and operations leadership. Product owner. |
| Status explosion or drift | Contradictory incident state | Orthogonal constrained fields, transactional commands, derived aggregates, invariant tests. Backend lead. |
| Phone scraping or repeated calls | Privacy harm and loss of trust | Masked projections, reason, audit, rate limit, contact history, supervisory review. DPO/security. |
| False public certainty | Panic, reputational harm, unsafe decisions | Confirmed-only public incident projection; optional community layer deferred; clear provenance and labels. Product/operations. |
| Incorrect duplicate link | Evidence attached to wrong case | Candidate-only matching, human confirmation, unlink correction with audit, conservative thresholds. Review lead. |
| Premature administrative closure | Missed continuing hazard | Required closure package, stale-response queue, reopen, public summary, supervisory metrics. Case owner. |
| Media/location over-trust | False verification or privacy exposure | Show uncertainty/fix age; server validation; treat metadata as supporting evidence; sensitivity policy. Review/DPO. |
| Mayor privilege persists below UI | Unauthorized operational mutation | Remove database policy/function authorization and test negative paths. Backend/security. |
| Scope creep into dispatch | Capstone delay and weak core workflow | Enforce non-goals and require a separate decision for live GPS, routing, ETA, staffing, or fleet features. Product owner. |

# 12. Decisions required before development

1.  Confirm the formal local name and authority of the barangay disaster body: project role BDRRMO versus statutory BDRRMC terminology, and which officials may be Case Owners.

2.  Approve configurable spatial/temporal/type candidate windows for duplicate suggestions and the correction/unlink procedure.

3.  Approve priority rubric, who may change priority, and whether Critical/High changes require a short rationale.

4.  Approve reporter-contact reasons, who may reveal, repeated-contact limits, outcome completion expectations, retention, and audit review owner.

5.  Approve public location/media sensitivity categories, precision reduction rules, public-update review, and retention schedules.

6.  Approve support capabilities, transfer acceptance authority, return/clarification reasons, and default BDRRMO support role after MDRRMO accepts lead.

7.  Approve closure categories, minimum evidence by incident type/priority, public summary owner, and reopen policy.

8.  Approve legacy mapping after profiling real status/history/contact data. Do not infer acknowledgement or call outcome where the current system did not record it.

# 13. Definition of done for the redesign

Every resident submission remains a Report and starts Pending Review; an Incident Case exists only after confirmation or an explicit assessment/urgent-response decision.

One incident can contain multiple reports and evidence items without overlapping public markers; provenance and resident contribution history remain intact.

Remote review is usable without a call; contact access is masked, reasoned, audited, manually completed with outcome, and does not equate No answer with false reporting.

Lead Office, Case Owner, verification, incident state, response state, support requests, actions, units, operational timeline, closure, and reopen follow tested invariants.

Officials and reporters see pending/assessment information appropriate to their role; Mayor and other residents do not receive raw pending claims as confirmed incidents.

Mayor is operationally read-only at database and interface layers; evacuation permissions match the approved policy.

Resident offline delivery is regression-tested and remains separate from response state.

Runbooks, training, privacy assessment, migration/reconciliation evidence, monitoring, and rollback are approved before broad rollout.

# Appendix A. Source basis

Accessed 14 September 2026. Philippine law and official guidance control where applicable; international sources are supporting practice, not local legal authority.

[S1] Republic Act No. 10121, Supreme Court E-Library. https://elibrary.judiciary.gov.ph/thebookshelf/showdocs/2/21121. Local DRRM functions, coordination, monitoring, risk management, response, operations centers, and resource responsibilities.

[S2] NDRRMC Harmonized Disaster Response Standard Operating Procedures. https://ndrrmc.gov.ph/attachments/article/4198/NDRRMC-Harmonized-Disaster-Response-SOP.pdf. Life safety, incident stabilization, initial local command, augmentation, coordination, and command transition.

[S3] Implementing Rules and Regulations of the Data Privacy Act of 2012, National Privacy Commission. https://privacy.gov.ph/implementing-rules-regulations-data-privacy-act-2012/. Transparency, legitimate purpose, proportionality, access management, records, security, and retention.

[S4] NPC Circular 2023-06 announcement and official compendium. https://privacy.gov.ph/npc-issues-circulars-to-strengthen-personal-data-protection-in-ph/. Current security requirements, PIA, authorized access procedures, authentication, storage/retention, and repeal of Circular 16-01.

[S5] Expo Location documentation. https://docs.expo.dev/versions/latest/sdk/location/. Location accuracy is expressed in meters and last-known location may be stale.

[S6] Android Location API reference. https://developer.android.com/reference/android/location/Location. Accuracy is an estimated horizontal uncertainty radius, not proof of the event location.

[S7] Expo Camera documentation. https://docs.expo.dev/versions/latest/sdk/camera/. EXIF availability varies; metadata should be supporting evidence only.

[S8] Android common intents documentation. https://developer.android.com/guide/components/intents-common. ACTION_DIAL opens the phone app for the user; it does not provide a reliable call outcome to DisasterLink.

[S9] Apple Phone Links documentation. https://developer.apple.com/library/archive/featuredarticles/iPhoneURLScheme_Reference/PhoneLinks/PhoneLinks.html. A tel link hands control to the Phone app and requires user confirmation.

[S10] Supabase Row Level Security guide. https://supabase.com/docs/guides/database/postgres/row-level-security. RLS, security-invoker view considerations, and client security boundaries.

[S11] Supabase Database Functions guide. https://supabase.com/docs/guides/database/functions. Invoker preference, definer search_path hardening, and execute grants.

[S12] WHO systematic review on social media in emergencies. https://www.who.int/docs/default-source/meeting-reports/systematic-review-question-10.pdf. Crowdsourced signals can support early action but require categorization, source/content vetting, and accuracy proportional to the decision.

[S13] IFRC World Disasters Report 2013. https://www.ifrc.org/sites/default/files/WDR-2013.pdf. Crowdsourced mapping is valuable but raises verification, trust, and misinformation risks.

[S14] FEMA Incident Command System Resources. https://training.fema.gov/emiweb/is/icsresource/jobaids/. Supporting reference for incident accountability, resource status, and transfer-of-command practices; not Philippine legal authority.

# Appendix B. Repository implementation anchors

| Current file / area | Why it matters to implementation |
| --- | --- |
| supabase/migrations/20250617000200_reports_media_history.sql | Defines the four-value report_status model and reports/status-history foundation that must be migrated. |
| supabase/migrations/20260728000000_official_incident_operations.sql | Defines current role transitions and contact reveal log; useful pattern but insufficient fields and workflow. |
| supabase/migrations/20260911000000_report_incident_location_flow.sql | Preserves device location/accuracy/current pin and client-safe map projection; extend rather than discard its evidence provenance. |
| lib/officialReports.ts and app/official/[id].tsx | Current combined report/incident model, remote evidence display, transitions, and dialer handoff to split into review and case modules. |
| lib/reportQueue.ts and lib/reportQueueFlush.ts | Reliable resident offline/idempotent delivery to preserve and regression-test. |
| lib/reports.ts and resident/official map screens | Current all-status marker feed must become role-specific secure projections. |
| app/official/MDRRMO/MRDashboard.tsx and Mayor screens | Current analytics are report-status centric; remap to cases, actions, support, readiness, and resolution. |
| supabase/tests/active_profile_authorization.sql | Extend as the primary database permission/state matrix. |
| app/(main)/profile.tsx | Hide unfinished resident settings until controls are functional. |
| app/official/community.tsx and app/official/resources.tsx | Separate Community from Resources and formalize role-specific resource operations. |