# Resident Report vs. Incident Case

Repository comparison, independent research, recommendation assessment, and senior review notes

| Document control | Value |
| --- | --- |
| Recommendation | Implement most of the proposal, but correct the phone-outcome, governance terminology, deduplication, public-layer, and migration assumptions identified here. |
| Prepared for | DisasterLink product owner, capstone advisers, technical leads, BDRRMO/MDRRMO stakeholders, Mayor decision-support stakeholders |
| Repository snapshot | Working tree reviewed on 14 September 2026; includes uncommitted local changes. |
| Scope | Architecture, workflow, privacy, security, rollout, and verification planning. No application code changed. |
| Confidence | High for repository findings; medium-high for target design pending local LGU SOP and DPO validation. |

BOTTOM LINE The proposal fixes a real architectural defect confirmed in the repository. It is operationally and privacy-wise stronger than the current model, provided it is delivered with database-enforced authorization, human review, provisional response semantics, and a controlled migration.

Design preset: standard_business_brief | Header pattern: memo_masthead | Version 1.0

# Contents

Contents	2

1. Executive finding	3

2. Review method and limits	3

3. What the current system actually does	4

3.1 Core data and workflow	4

3.2 What is already useful and should be preserved	4

3.3 Material gaps confirmed in code and schema	4

4. Research validation of the proposal	5

4.1 Operational response: supported	5

4.2 Remote verification: supported, with uncertainty displayed	5

4.3 Reporter contact and audit: supported, but outcome must be self-recorded	6

4.4 Separate states, ownership, resources, and transfer: supported	6

4.5 Secure role projections: supported and mandatory	6

5. Recommendation-by-recommendation disposition	6

6. Senior review corrections and cautions	8

6.1 BDRRMO versus BDRRMC	8

6.2 Reasonable confirmation is a policy threshold, not a formula	8

6.3 Duplicate matching must remain reversible	8

6.4 Public visibility needs a sensitivity policy	8

6.5 Could Not Confirm and rejection require correction paths	8

6.6 Official-source confirmation is an exception, not a bypass	8

7. Tested reasoning scenarios	9

8. Current automated baseline	9

9. Limitations and required external validation	10

10. Final recommendation	10

Appendix A. Repository evidence register	10

Appendix B. External source register	11

# 1. Executive finding

The core recommendation should be implemented. The present system uses the reports record as both the resident claim and the operational incident, while the single status field unverified/verified/escalated/resolved is reused for review, coordination, response, maps, and Mayor analytics. This blocks correct modeling of multiple reports for one incident, field assessment before confirmation, accountable support handoffs, and confirmed-only public truth.

The proposal is not safe to implement literally in every detail. A tel link cannot reliably prove that a call was reached or failed; crowd confirmations and duplicate matches should remain supporting, human-reviewed signals; a public pending-report layer increases moderation/privacy risk; and the local title BDRRMO should be validated against statutory BDRRMC terminology and the LGU operating procedure. These are adjustments, not reasons to reject the redesign.

| Decision class | Assessment |
| --- | --- |
| Implement | Separation, remote review, review decisions, provisional case, orthogonal states, lead/owner, support acknowledgement, actions/units, timeline, closure/reopen, queues, confirmed-only public map, Mayor read-only, resident lifecycle, offline queue preservation. |
| Implement with safeguards | Reporter contact, official-source incidents, community confirmations, duplicate suggestions, public location/media, priority, lead transfer, resource permissions, legacy backfill. |
| Defer / do not promise | Public Community Reports layer for MVP, automatic call outcomes, full dispatch, live responder GPS, automated routing/ETA, workforce/fleet management, official offline queue, automated incident verification. |

# 2. Review method and limits

The review used four forms of evidence: repository inspection, current automated checks, Philippine legal/operational guidance, and official platform documentation. No production database, deployed Supabase project, real resident data, live phone integration, or signed local LGU SOP was available. Findings therefore distinguish confirmed repository behavior from recommended future policy.

Repository audit: migrations, RLS policies, views/functions, official and resident screens, maps, community, Mayor dashboards, resources, navigation, report queue, media/location flow, and prior planning documents.

Automated baseline: npm run test:unit passed 19/19 tests; npm run typecheck passed. These checks validate the current code, not the proposed architecture.

External validation: Republic Act 10121, NDRRMC response SOP, National Privacy Commission rules/guidance, official Expo/Android/Apple/Supabase documentation, and disaster/crowdsourcing literature.

Assessment lens: operational correctness, public-safety risk, privacy/proportionality, authorization, evidence reliability, maintainability, MVP scope, migration risk, and testability.

# 3. What the current system actually does

## 3.1 Core data and workflow

The database has a reports table and report_status enum with unverified, verified, escalated, and resolved. The same record stores the resident statement, location/media relationship, verifier/reverifier/escalator/resolver metadata, engagement counts, and map representation. No distinct incident_cases table, report-to-incident link, response action, response unit, lead office, case owner, support request, operational timeline, closure package, or reopen record was found.

Current BDRRMO transitions are essentially unverified to verified, then verified to resolved or escalated. MDRRMO receives escalated records, re-verifies them to verified, and may resolve after the expected escalation/reverification history. This is the Verified -> Escalate/Resolve model the proposal intends to replace.

## 3.2 What is already useful and should be preserved

Remote evidence detail already shows description, incident type, timestamp, photos/video, current pin/address, original device GPS, GPS accuracy, and pin adjustment. The proposal should extend this rather than rebuild it blindly.

The latest location flow preserves the original device point, limits current-pin adjustment using accuracy-aware bounds, and audits official corrections.

Reporter phone is masked in ordinary official detail and full reveal uses a protected database function with an access log. The policy and audit data are incomplete, but the security pattern is reusable.

Resident offline submission is durable: AsyncStorage queue, client-generated identity, per-media progress, retry/backoff, and reconnect/foreground flushing. It solves delivery and is independent of incident response.

Mayor report detail is read-only in the interface, consistent with the intended executive role.

## 3.3 Material gaps confirmed in code and schema

| Requested capability | Current finding | Assessment |
| --- | --- | --- |
| Report separate from Incident Case | Absent; reports is both submission and managed event | Major domain gap |
| New report Pending Review without incident | Partly represented by unverified, but still mapped/listed as the event | Semantically insufficient |
| Remote evidence review | Description, media, GPS, accuracy, adjustment, timestamp exist; nearby candidates and official sources do not | Strong partial foundation |
| Optional, reasoned reporter contact | Masked/reveal exists; purpose is generic; no required reason selection or post-call outcome | Partial; privacy workflow incomplete |
| New review decisions | Only unverified/verified/escalated/resolved transitions | Absent |
| Provisional assessment incident | No provisional case or assessment action | Absent |
| Separate verification/state/response | One report status drives all concepts | Absent; high priority |
| Duplicate reports linked to one incident | No report-to-incident relationship; clustering only groups pins visually | Absent |
| Public confirmed-only incident map | Resident map fetches all report statuses; own offline marker is additional | Contradicts proposal |
| Official pending operational map | BDRRMO/MDRRMO can see scoped pending reports | Already broadly present |
| Mayor confirmed focus | Mayor map/dashboard includes raw status counts and unverified/escalated emphasis | Needs redesign |
| Community Same situation confirmation | report_upvotes remains the data model; some text is relabeled as confirmation | Cosmetic partial, not operational evidence |
| Priority / lead / owner | No official priority, Lead Office, or Case Owner fields | Absent |
| Support and accepted lead transfer | Escalated status has no request/acknowledgement handshake | Absent |
| Response actions and units | No lightweight action or unit assignment model | Absent |
| Operational timeline vs audit | Status history is displayed as timeline; no distinct operational event stream | Partial audit, absent operational timeline |
| Closure package and reopen | Resolved status/note; no required category/evidence/public summary or reopen | Absent |
| Needs Action / My Work | Status-count dashboards dominate | Absent |
| Resource permissions | MDRRMO broad control; BDRRMO local status only; Mayor may toggle priority in DB | Partly aligned; Mayor privilege conflicts |
| Hide unfinished resident settings | Notifications, Language, and Accessibility rows are visible without working controls | Simple justified cleanup |

# 4. Research validation of the proposal

## 4.1 Operational response: supported

Republic Act 10121 assigns local DRRM bodies continuous monitoring, risk identification/assessment/management, coordination, response management, operations-center functions, and response-team/resource responsibilities. NDRRMC response guidance prioritizes life safety and incident stabilization, begins with local response/command, supports augmentation, and provides for command transition. These sources support separating evidence intake from operational case management and permitting assessment or urgent action before administrative certainty when risk warrants it. [S1, S2]

VALIDATED PRINCIPLE Verification Pending and Response In Progress can coexist. That is not a contradiction when the action is explicitly an assessment or protective response and the case remains provisional.

## 4.2 Remote verification: supported, with uncertainty displayed

A remote-first review is appropriate because multiple independent sources can establish reasonable confidence without a mandatory call or field visit. Crowdsourced signals are useful during rapidly changing emergencies but can be wrong; high-impact decisions require stronger corroboration and source/content vetting. Therefore the interface should show source provenance and uncertainty, while the official records a decision. [S12, S13]

The GPS accuracy field is not a correctness score. Expo and Android define it as an uncertainty measure in meters; a last-known location may also be stale. Store and display fix time, accuracy, original point, current operational point, and adjustment. EXIF may be missing or device-dependent, so use it only as supporting context. [S5, S6, S7]

## 4.3 Reporter contact and audit: supported, but outcome must be self-recorded

The Data Privacy Act IRR and current NPC security guidance support purpose limitation, proportionality, access controls, system monitoring/logging, PIA, retention, and authorized personnel procedures. Mask-by-default plus reasoned, audited reveal is therefore preferable to placing phone numbers in normal report reads. [S3, S4]

The proposed outcomes are useful operationally, but the app must not infer them from opening a tel link. Android ACTION_DIAL and Apple tel links hand control to the phone application; DisasterLink cannot reliably know whether the reporter answered. Record reveal and dialer handoff automatically, then prompt the official to select Reached - confirmed, Reached - details updated, No answer, Call failed, or Not recorded. [S8, S9]

## 4.4 Separate states, ownership, resources, and transfer: supported

Incident verification, lifecycle state, and response/resource state answer different questions and should not be compressed into one enum. Incident-management practice tracks incident objectives, command/accountability, and resource status separately. The proposed Lead Office, Case Owner, actions, units, and accepted transfer make responsibility visible. [S2, S14]

However, DisasterLink terminology must not imply that Lead Office or Case Owner replaces the formal Incident Commander, Unified Command, or statutory authority. Lead Office should mean coordinating office accountability in the application; Case Owner should mean the official responsible for keeping the record current and driving follow-through.

## 4.5 Secure role projections: supported and mandatory

Confirmed-only public incidents, reporter-own pending visibility, official triage access, and Mayor decision support should be separate server-authorized projections. Supabase documentation warns that client exposure requires RLS and that views/functions require deliberate security behavior and grants. Client-only map filtering is not a privacy or authorization boundary. [S10, S11]

# 5. Recommendation-by-recommendation disposition

| Recommendation | Decision | Senior review condition |
| --- | --- | --- |
| Separate Report and Incident Case | Implement | Foundational; build normalized relationship and migrate with compatibility projections. |
| Pending Review for resident submissions | Implement | Default on trusted server; no Incident Case until confirm/assessment. |
| Remote-first review | Implement | Show uncertainty, provenance, candidates, and official sources; no single evidence type is mandatory. |
| Masked phone; reason and contact audit | Implement with change | Manual outcome after dialer; rate-limit and show prior history; no phone stored in the log. |
| Five operational review decisions | Implement | Reason catalogs, correction path, re-review, and atomic assessment behavior. |
| Provisional Incident for assessment/urgent response | Implement | Verification Pending; response/action explicit; public confirmed marker withheld. |
| Separate review/verification/state/response | Implement | Constrained fields and transaction invariants; derive aggregate response where possible. |
| Role-specific maps | Implement | Enforce in secure views/RPCs; public location sensitivity policy. |
| Optional Community Reports layer | Defer | Only after moderation, abuse, privacy, sensitive-location, retention, and labeling policies pass pilot. |
| Link duplicates; one Incident marker | Implement with change | Candidate suggestions plus human approval; hazard-specific windows; correction/unlink audit. |
| Confirm this / Same situation here | Implement with change | Create a real corroboration entity; do not simply rename upvotes; never auto-verify. |
| Official priority | Implement | Human-assigned Critical/High/Moderate/Low with rubric; rationale for high-impact changes. |
| Lead Office and Case Owner | Implement | Case owner active and within lead scope; distinct from responders and formal incident command. |
| Request support and accepted transfer | Implement | Support does not transfer lead; acceptance atomically does; BDRRMO remains support by default. |
| MDRRMO selective re-verification | Implement | Trigger only for conflicting/new evidence, severity, policy, or explicit review need. |
| Needs Action / My Work | Implement | Freshness and missing-responsibility rules; status counts secondary. |
| Response actions/units; no full dispatch | Implement | Small catalog and assignment history; enforce capstone non-goals. |
| Operational timeline separate from audit | Implement | Event-backed readable history plus immutable technical security audit. |
| Closure/reopen | Implement | Required closure package; public summary sanitized; reopen retains prior closure. |
| Community and Resources separation | Implement | Move resources to More/dedicated route; keep public discussion out of operations. |
| Evacuation permissions | Implement with validation | MDRRMO structure; BDRRMO local state/occupancy/notes; Mayor read-only; confirm with LGU policy. |
| Mayor decision support | Implement | Confirmed active focus, risk/readiness/support/resolution; distinct filtered shortcuts. |
| Official reports may start confirmed | Implement with safeguards | Only authorized source, server-derived role/scope, audit, priority/lead/owner, and correction process. |
| Preserve resident offline queue | Implement / preserve | Regression-critical; do not couple delivery success to response assignment. |
| Hide unfinished settings | Implement | Visibility only after functional controls, persistence, permission, and feedback exist. |

# 6. Senior review corrections and cautions

## 6.1 BDRRMO versus BDRRMC

Republic Act 10121 names a Barangay Disaster Risk Reduction and Management Committee (BDRRMC), while municipal/city offices are LDRRMOs. The repository and proposal use BDRRMO as a product role. Before encoding office catalogs, labels, or transfer authority, validate the municipality and barangay ordinances/SOPs. The system may retain a familiar UI label, but legal/organizational records should use the approved local name.

## 6.2 Reasonable confirmation is a policy threshold, not a formula

Do not turn GPS accuracy, photo count, report count, or community confirmations into an automatic verification score. Use them to sort and assist review. The official remains accountable for a documented decision. A later decision-support score would require calibration, explainability, bias analysis, and explicit governance.

## 6.3 Duplicate matching must remain reversible

Spatial + temporal + incident-type matching should return candidates, not auto-merge. Floods, fires, landslides, and outages have different spatial footprints and time windows. Store why the link was made, preserve source evidence, support audited unlink/correction, and prevent a report from silently moving between cases.

## 6.4 Public visibility needs a sensitivity policy

Confirmed-only is necessary but not always sufficient. Exact points and media can expose households, injured persons, children, or security-sensitive infrastructure. Define category-specific precision, media moderation, and public-summary rules. The optional Community Reports layer should wait until those controls and abuse operations exist.

## 6.5 Could Not Confirm and rejection require correction paths

Could Not Confirm should preserve the report and permit re-review when new evidence arrives. Reject Report should use controlled reasons and be reversible by authorized review because misclassification is possible. Ordinary mistakes should be edited with original values retained in audit history, not rejected.

## 6.6 Official-source confirmation is an exception, not a bypass

An authorized BDRRMO/MDRRMO field incident may begin confirmed because the source itself is official. The server must verify the active role/scope, capture source and actor, require location/type/priority/lead/owner, and keep the same audit, public-safety, closure, and correction controls as other incidents.

# 7. Tested reasoning scenarios

The recommendations were stress-tested as state and permission scenarios. The outcomes below are consistent with the proposed separation and expose where guardrails are required.

| Input | Unsafe result avoided | Validated result |
| --- | --- | --- |
| Resident submits a clear fire video while offline, reconnects twice | Two confirmed incidents or a fake response assignment | One Pending report through idempotency; official may rapidly confirm or open provisional response based on evidence/risk. |
| Reporter does not answer | Automatic Could Not Confirm or rejection | No answer is one missing source; other evidence still controls the decision. |
| Three residents submit the same flood | Three public incident pins and three response workflows | Human links all reports to one case; one marker shows report count and shared response. |
| Potential collapse is unclear but high risk | Administrative waiting until certainty | Provisional case, verification Pending, assessment/response In Progress, accountable action/unit. |
| BDRRMO requests municipal equipment | Status Escalated with unclear owner | BDRRMO lead stays accountable; MDRRMO acknowledgement and support actions are explicit. |
| MDRRMO accepts lead transfer | Silent status change or dual ownership | Atomic accepted request changes Lead Office; prior lead becomes support; timeline and audit record it. |
| Mayor opens pending raw-report route | Executive sees unverified claim as operational fact or can mutate it | Server projection returns decision-support scope; mutation is denied. |
| Community confirmation count increases | Incident auto-confirms through popularity | Corroboration signal increases; official review decision remains required. |
| Assessment finds no event | Public marker briefly appears as confirmed | Case closes Not Confirmed After Assessment; only authorized/reporting views saw assessment state. |
| Resolved flood returns after rain | New disconnected case or overwritten closure | Authorized reopen records reason/time and preserves original closure/timeline. |

# 8. Current automated baseline

CHECK RESULT On the reviewed working tree, npm run test:unit passed 19 tests with zero failures, and npm run typecheck completed successfully.

The unit suite currently covers Mayor analytics/date grouping, community report-feed filtering/search, report status filtering, and location adjustment rules. It does not cover Report/Incident separation, new review decisions, provisional cases, support acknowledgement, lead transfer, actions/units, contact reasons/outcomes, closure/reopen, or role-specific public projections because those features do not yet exist.

Database RLS tests were inspected but not executed against a live/local Supabase instance in this review. Before implementation approval becomes release approval, run the expanded SQL suite in CI and a production-like migration rehearsal.

# 9. Limitations and required external validation

Obtain the current municipal/barangay SOP, local DRRM ordinance, delegation orders, and actual incident-command/transfer procedure. National sources establish principles but do not resolve every local authority field.

Complete a Privacy Impact Assessment with the LGU Data Protection Officer, including lawful purpose, minors/vulnerable persons, public location/media, retention, contact access, logging, and breach handling.

Profile real legacy records before finalizing backfill: status history completeness, official authorship, escalation/reverification combinations, resolver notes, contact logs, orphan media, and duplicate frequency.

Test with actual BDRRMO/MDRRMO users through tabletop exercises. Validate queue names, decision language, priority rubric, support capabilities, closure categories, and handoff authority.

Validate performance using municipality-scale geospatial data and role projections. Candidate matching and map queries need indexes and query-plan checks; clustering is not data deduplication.

Validate public communications with the Mayor/public information role. Public summary and exact-location rules may vary by incident type.

# 10. Final recommendation

Proceed to a governance/design phase, then build the domain foundation before changing screens. The suggestion is suitable for DisasterLink and materially improves safety, privacy, accountability, and clarity. The proposal should be rejected only as a quick status/UI patch; it should be approved as a controlled architecture and operating-model change.

The first approval package should contain: signed state-transition matrix, role/permission matrix, contact/privacy policy, local terminology and authority decision, priority/rejection/closure catalogs, public-location policy, target schema, migration/backfill rules, and scenario acceptance tests. Only then should implementation estimates and phase commitments be finalized.

MANAGEMENT POSITION Approve the direction. Require the safeguards. Pilot the workflow. Do not compromise the resident offline queue or substitute UI hiding for database authorization.

# Appendix A. Repository evidence register

| Evidence | Observed behavior |
| --- | --- |
| supabase/migrations/20250617000200_reports_media_history.sql | report_status = unverified/verified/escalated/resolved; reports holds event and operational attribution. |
| supabase/migrations/20260728000000_official_incident_operations.sql | Role transition functions; masked/revealed contact path; generic reveal event without specific reason/outcome. |
| supabase/migrations/20260911000000_report_incident_location_flow.sql | Device location, accuracy, current pin, adjustment, audit; reports_map still projects report rows. |
| lib/officialReports.ts | Four-state report types, role transitions, escalation/resolve labels, full-phone reveal and dialer handoff. |
| app/official/[id].tsx | Remote evidence UI, verification details, generic contact warning, status-history timeline, optional status note. |
| lib/reports.ts and map screens | Map reports are fetched without confirmed-only default; resident and official maps render report records. |
| components/report/SuccessStep.tsx | Synced success language says Sent to responders despite no response action assignment. |
| lib/reportQueue.ts; lib/reportQueueFlush.ts | Persistent resumable resident queue, media progress, retry/backoff, idempotent client identity. |
| report_upvotes and Community code | Underlying upvote model remains even where some UI text says confirmation. |
| Mayor dashboard/situations/map | Report-status analytics and raw pending visibility; multiple shortcuts use related situations routes. |
| supabase/migrations/20250617000300_map_data.sql | Mayor is allowed to toggle evacuation-center is_priority; BDRRMO local edit is limited to status. |
| app/official/community.tsx; app/official/resources.tsx | BDRRMO resource administration is embedded/switchable from Community; role navigation is inconsistent. |
| app/(main)/profile.tsx | Language, Notifications, and Accessibility appear despite lacking complete controls. |
| docs/context.md; docs/roadmap.md; phase docs | Existing design documents describe the old phone/reverification/status model and recognize report/incident conflation as a roadmap concern. |

# Appendix B. External source register

Accessed 14 September 2026. Source summaries are paraphrased. International references supplement, but do not replace, Philippine law and LGU policy.

[S1] Republic Act No. 10121, Supreme Court E-Library. https://elibrary.judiciary.gov.ph/thebookshelf/showdocs/2/21121. Local DRRM structure and operational functions.

[S2] NDRRMC Harmonized Disaster Response Standard Operating Procedures. https://ndrrmc.gov.ph/attachments/article/4198/NDRRMC-Harmonized-Disaster-Response-SOP.pdf. Response priorities, local command, augmentation, coordination, and transition.

[S3] Data Privacy Act IRR, National Privacy Commission. https://privacy.gov.ph/implementing-rules-regulations-data-privacy-act-2012/. Purpose limitation, proportionality, access, security, records, and retention.

[S4] NPC Circular 2023-06 announcement. https://privacy.gov.ph/npc-issues-circulars-to-strengthen-personal-data-protection-in-ph/. Current personal-data security requirements, PIA, authorized access procedures, authentication, storage, and retention; repeals Circular 16-01.

[S5] Expo Location documentation. https://docs.expo.dev/versions/latest/sdk/location/. Accuracy in meters and last-known-location caveats.

[S6] Android Location API reference. https://developer.android.com/reference/android/location/Location. Horizontal accuracy is an estimated uncertainty radius.

[S7] Expo Camera documentation. https://docs.expo.dev/versions/latest/sdk/camera/. EXIF can be requested but availability and content vary.

[S8] Android common intents documentation. https://developer.android.com/guide/components/intents-common. Dialer handoff behavior.

[S9] Apple Phone Links documentation. https://developer.apple.com/library/archive/featuredarticles/iPhoneURLScheme_Reference/PhoneLinks/PhoneLinks.html. Phone app handoff and user confirmation.

[S10] Supabase Row Level Security guide. https://supabase.com/docs/guides/database/postgres/row-level-security. Database authorization and view security behavior.

[S11] Supabase Database Functions guide. https://supabase.com/docs/guides/database/functions. Invoker/definer considerations, search_path, and execute grants.

[S12] WHO systematic review on social media in emergencies. https://www.who.int/docs/default-source/meeting-reports/systematic-review-question-10.pdf. Value and verification limitations of crowdsourced emergency signals.

[S13] IFRC World Disasters Report 2013. https://www.ifrc.org/sites/default/files/WDR-2013.pdf. Crowdsourced maps, trust, and misinformation risk.

[S14] FEMA Incident Command System Resources. https://training.fema.gov/emiweb/is/icsresource/jobaids/. Supporting practice for accountability, resource status, and transfer; not Philippine legal authority.